**Sprint Backlog1::Plasma Bank**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Id** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| **1** | As a donor, I want a posting section, so that I can post whenever I am able to donate plasma. | Design the user interface | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Code the classes | 0 | 2.5 | 0 | 0 | 0 | 0 | 0 |
| Test the classes | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Test the application | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| **2** | As a patient, I also want a posting section, so that I can post by describing my condition. | Update the classes | 0 | 0 | 0 | 0 | 2.5 | 0 | 0 |
| Test the classes | 0 | 0 | 0 | 0 | 0 | 1 | 0 |
| Test the application | 0 | 0 | 0 | 0 | 0 | 0 | 1 |